**06th September Meeting minutes: 1hour30mins**

What did we accomplish this meeting?

The sprint and release plans were completed. Discussions were had with the client to get a basic understanding of the design of the website.

What will we do this week as a team?

Figure out how the database should be designed. Have further discussions with the client to develop the UI design. Begin working on personal portfolios.

What obstacles are impending our progress or the team meeting their goals?

Regarding the programmers, some members require a better understanding of Django before more complex tasks can be completed.

**13th September Meeting minutes: 1hour**

What did we accomplish this meeting?

An entity relationship diagram and data flow diagrams were completed to assist in providing a better understanding of how the website should work. A basic level UI design has been created and members have a better understanding of Django.

What will we do this week as a team?

The goal of this next week is to complete the main webpage, display information about the selected map locations, and attempting the completion of the database. A medium to high level UI design will be created and shared with the client.

What obstacles are impending our progress or the team meeting their goals?

The programming members are finding it difficult to get the search working with different cities. While some members still have a basic understanding of Django, more researching needs to be done to get a better understanding.

**20th September Meeting minutes: 1 hour 15mins**

What did we accomplish this meeting?

Fixed up issues with Django versions causing bugs in the session variables, developed some higher quality UI designs, developed a firmer understanding of Django.

What will we do this week as a team?

Finish up the website ensuring the code formatting matches the standards, writing test cases, performing a security risk assessment and implementing the map feature. Prepare everything in the personal portfolios.

What obstacles are impending our progress or the team meeting their goals?

Having issues around the parameters with the google map api.

**September 29th Meeting minutes: 50mins**

What did we accomplish this meeting?

We organised the remaining things we need for the completion of the websites, there have been a few bugs but they have all been sorted out. Finishing up the personal portfolios which will be due in by next week.

What will we do this week as a team?

Put final touches on the website and run the whole website’s design and functionality through the client to see if it is to their liking and finalize personal portfolios.

What obstacles are impending our progress or the team meeting their goals?

The week long break has taken some of the group members out of their cycle so it has taken a little to get everyone back on track and working to complete the product but all is going well and should be finished by due date